## Slide 1
Battalion Main Command Post evolution toward mobile, redundant, and survivable with the potential of near-peer Large Scale Combat Operations.
Project Leader: CPT G
LSCO MCP MILESTONE CHART
PROTOTYPE MATERIALS ACQUIRED
FORSCOM VISIT
LAST PROTOTYPE TESTED
STAKEHOLDER TOUCHPOINT #2
DOCRTINE PUBLISHED
SHAPING AND STRATEGY BRIEF
SCOPE AND CONTRACTS ACCEPTED
OCT
NOV
DEC
JAN
FEB
MAR
APR
MAY
JUN
JUL
AUG
SEP
OCT
NOV
DEC
JAN
FEB
MAR
APR
Q1
Q4
Q2
Q3
Q3
Q1
Q2
2023
2024
2025
FIRST PROTOTYPE TESTED
STAKEHOLDER TOUCHPOINT #1
REFINED CONCEPT CREATED
FORSCOM APPROVAL
PROJECT
START
02OCT23
09OCT23
MILESTONE #1
01APR25
PROJECT
END
04SEP24
MILESTONE #7
14JAN25
MILESTONE #9
15FEB24
MILESTONE #4
01NOV23
MILESTONE #2
13MAY24
MILESTONE #5
01DEC23
MILESTONE #3
17AUG24
MILESTONE #6
01OCT24
MILESTONE #8